# **Sprint 1 Review**

## **General Information**

* **Date:** 02/06/2025
* **Group:** 3
* **Team members present:**
  + Bùi Hải Long
  + Huỳnh Tuấn Phong
  + Nguyễn Gia Huy
  + Phạm Nam Huyên
  + Nguyễn Thị Trà My

## **Sprint review**

* **What went well**
  + Finished Project proposal
  + Finished initial version of Vision document (PA1)
  + Finished initial version of Project development plan (PA1)
  + Setup development environment
* **What went wrong**
  + Communication issues between team members affected coordination.
  + Late in hand-in the documentation for TA to review
* **Problems and caused**
  + Unfamiliar development domains cause delay and hesitation in choosing tech stack, product’s features and planning tasks.
* **Improve the next sprint**
  + Allocate more time for internal review before documentation deadlines.
  + Define clear roles and objectives at the start of the iteration.
* **Lessons**
  + Develop a clear plan with assign main roles and responsibilities early in the iteration will improve the team efficiency
  + Flexibility is essential—planning should accommodate unexpected delays due to illness or academic workload.

## **Summary**

The team has made progress in documentation and project ideas. Though the communication between team members and unfamiliar domains cause some delay and task overlap in team members.